## Team Name - Design Group 19

## Sprint Name - Sprint 0

## Stand Up Date - April 4th, 2023

Copy the following block for every member of the team. If a team member is absent, list them down as absent. If the team member has a valid reason for the absence, like an illness, they should contact the TAs and/or instructor so they do not lose points for this stand up.

### Update for Cristian Garcia Flores

1. What have I accomplished - Created the mockup for the create post page
2. What will I accomplish - Create the HTML for the create post page
3. What blockers do I have - No blockers.

### Update for Khai Tha

1. What have I accomplished - Created the graphics for the home page
2. What will I accomplish - Create the HTML for the home page
3. What blockers do I have - No blockers.

### Update for Chris Pitre

1. What have I accomplished - Created the mockup for the Forum and Post pages
2. What will I accomplish - Create the HTML templates for each site
3. What blockers do I have - No blockers.

### Update for Zach Sanford

1. What have I accomplished - Created the login page mockup
2. What will I accomplish - Create the HTML for the login page
3. What blockers do I have - No blockers.

### Update for Fadi Nasr

1. What have I accomplished - Create the about page mockup
2. What will I accomplish - Create the HTML for the about page.
3. What blockers do I have - No blockers.

### Blockers

After everyone gives updates, discuss and write down what your team will do to alleviate any blockers that came up in the meeting.

No solutions for any blockers right now.