## Team Name - Design Group 19

## Sprint Name - Sprint 0

## Stand Up Date - April 6th, 2023

Copy the following block for every member of the team. If a team member is absent, list them down as absent. If the team member has a valid reason for the absence, like an illness, they should contact the TAs and/or instructor so they do not lose points for this stand up.

### Update for Cristian Garcia Flores

1. What have I accomplished - Started the HTML for the create post page
2. What will I accomplish - Finish the HTML for the create post page
3. What blockers do I have - The text area for the create post page wasn’t working correctly and I have a project for another class to work on.

### Update for Khai Tha

1. What have I accomplished - Finished the graphics for the home page
2. What will I accomplish - Finish the HTML for the home page
3. What blockers do I have - No blockers.

### Update for Chris Pitre

1. What have I accomplished - Created the HTML for the navbar and forum page and started the HTML for the post page
2. What will I accomplish - Finish the HTML for the post page
3. What blockers do I have - I wasn’t able to complete the post page in time due to time constraints

### Update for Zach Sanford

1. What have I accomplished - Started the HTML for the login page
2. What will I accomplish - Finish the HTML for the login page
3. What blockers do I have - The HTML for the navbar wasn’t working initially and it blocked some progress.

### Update for Fadi Nasr

1. What have I accomplished - Started the HTML for the about page.
2. What will I accomplish - Finish the HTML for the about page.
3. What blockers do I have - No blockers.

### Blockers

After everyone gives updates, discuss and write down what your team will do to alleviate any blockers that came up in the meeting.

The create post page should have similar HTML to the post page so Chris can step in to help Cristian if the HTML takes too much time to create.