## Team Name - Design Group 19

## Sprint Name - Sprint 2

## Stand Up Date - April 18th, 2023

Copy the following block for every member of the team. If a team member is absent, list them down as absent. If the team member has a valid reason for the absence, like an illness, they should contact the TAs and/or instructor so they do not lose points for this stand up.

### Update for Cristian Garcia Flores

1. What have I accomplished - Started to add Post model
2. What will I accomplish - Complete Post model
3. What blockers do I have - No blockers.

### Update for Khai Tha

1. What have I accomplished - Started to add Media model
2. What will I accomplish - Complete Media model
3. What blockers do I have - No blockers.

### Update for Chris Pitre

1. What have I accomplished - Started to create a repository for the models
2. What will I accomplish - Assisting with Flask connections
3. What blockers do I have - It’s hard to work on creating the repository when the models are not 100% completed.

### Update for Zach Sanford

1. What have I accomplished - Created Sign up Page and started implementing user sessions
2. What will I accomplish - Assisting with Flask connections
3. What blockers do I have - User sessions are harder to implement than originally thought

### Update for Fadi Nasr

1. What have I accomplished - Started to add User model
2. What will I accomplish - Complete User model
3. What blockers do I have - No blockers.

### Blockers

After everyone gives updates, discuss and write down what your team will do to alleviate any blockers that came up in the meeting.

It’s a lot harder to implement the post repository when the models are still a work in progress, so Chris decided to help everyone implement the models.

User sessions are also a lot harder to implement than expected. We decided to use the Flask-Login package to help make it a lot easier.