## Team Name - Design Group 19

## Sprint Name - Sprint 2

## Stand Up Date - April 20th, 2023

Copy the following block for every member of the team. If a team member is absent, list them down as absent. If the team member has a valid reason for the absence, like an illness, they should contact the TAs and/or instructor so they do not lose points for this stand up.

### Update for Cristian Garcia Flores

1. What have I accomplished - Completed Post Model
2. What will I accomplish - Help other group members
3. What blockers do I have - No blockers.

### Update for Khai Tha

1. What have I accomplished - Completed Media model and started implementing user sign up
2. What will I accomplish - User sign up
3. What blockers do I have - No blockers.

### Update for Chris Pitre

1. What have I accomplished - Finished Basic Repository and started implementing user log in
2. What will I accomplish - User log in
3. What blockers do I have - Not every function for the repository is fully thought out right now so new queries will be added as needed

### Update for Zach Sanford

1. What have I accomplished - Implemented user sessions
2. What will I accomplish - Help other group members
3. What blockers do I have - No blockers.

### Update for Fadi Nasr

1. What have I accomplished - Completed User model
2. What will I accomplish - Help other group members.
3. What blockers do I have - No blockers.

### Blockers

After everyone gives updates, discuss and write down what your team will do to alleviate any blockers that came up in the meeting.

It’s hard to figure out what exactly is needed from the repository, so basic functionality was added and more features will be added as needed.